Bidding Standard Operating Procedure Stage Checklist G3 Electrical • Effective June 15, 2026 • Version 1.0

Work top to bottom. Check each task as you complete it, and do not advance a stage until its boxes are filled. The owner is named for every stage.

1.  Intake  (Owner: Project Administrator)

☐  Create the project record (name, number, address).

☐  Record all key dates: invitation, internal bid, GC deadline, start, finish, estimate due, vendor due.

☐  Set the labor type and the wage type.

☐  List the inviting general contractors.

☐  Answer the qualifying questions and add notes.

2.  Go or No-Go Decision  (Owner: Project Manager, Project Administrator, Executive)

☐  Review the qualifying answers from intake.

☐  Cast your vote, go or no-go, with a comment.

☐  Confirm the majority decision (the Executive may override).

☐  If declined, close the project. If go, advance to the estimator.

3.  Send to Estimator  (Owner: Project Administrator and Project Manager)

☐  Assign the estimator.

☐  Set the estimate due date.

☐  Upload the current drawings.

☐  Send the drawings and details, and notify the team of any changes.

4.  Estimate Received  (Owner: Estimator and Project Engineer)

☐  Estimator prepares the Bill of Quantities (materials, quantities, labor).

☐  Estimator returns the BOQ by the due date.

☐  Project Engineer confirms it is complete and usable.

5.  Request Vendor Quotes  (Owner: Project Engineer)

☐  Group the BOQ materials into categories.

☐  Set the vendor quote deadline.

☐  Choose the vendor contacts for each category.

☐  Send each vendor its own request with the material list and drawings.

6.  Receive Quotes  (Owner: Project Engineer)

☐  Collect the vendor replies.

☐  Record each quote under its category.

☐  Select the best price per category (lowest by default; note any override).

☐  Confirm the general wiring price and lock material pricing.

7.  Labor Numbers  (Owner: Project Manager)

☐  Review the estimate's labor figure.

☐  Verify or correct the total.

☐  Add a labor-type breakdown if useful, and record notes.

☐  Confirm the final labor number.

8.  Markup  (Owner: Project Manager)

☐  Apply markup to labor (percentage or fixed amount).

☐  Apply markup to materials (percentage or fixed amount).

☐  Record the reason for the chosen markup.

9.  Verify and Commit  (Owner: Executive and Project Manager)

☐  Review labor, materials, labor markup, and materials markup.

☐  Confirm or adjust each figure.

☐  Executive commits the bid to lock the official price.

10.  Send Out  (Owner: Project Administrator and Project Manager)

☐  Approve the scope of work.

☐  Confirm the price for each general contractor.

☐  Review and send each contractor its own proposal.

☐  Track delivery, resend failures, and mark the project Submitted.

Before You Submit

☐  Deadline met: The date the estimate is due back from the estimator.

☐  Deadline met: The date vendor quotes are due.

☐  Deadline met: The confidential bid deadline given to the general contractor.

☐  Project marked Submitted (or Declined, with the reason recorded).